# TP-011: Ground Control Station Functional Verification Procedure

| Document ID | TP-011 |
| --- | --- |
| Revision | 1.0 |
| Project | TOMTOM ISR Demonstrator |
| Verification Method | Test / Demonstration |
| Verification Level | System |
| Verification Event | VE-010: Ground Control Station Verification |
| Related Test Report | TR-011 |
| Status | Draft |

## 1. Purpose

Verify that the TOMTOM Ground Control Station operates correctly as an integrated hardware and software platform supporting mission planning, command and control, operator interaction, and field deployment.

## 2. Applicable Requirements

SYS-GCS-001 through SYS-GCS-006

SYS-HMI-001 through SYS-HMI-006

SYS-PWR-001 through SYS-PWR-006

SYS-INT-001 through SYS-INT-005

STK-010

## 3. Required Equipment

TOMTOM Ground Control Station

Mission computer

External power source

Digital multimeter

Telemetry radio

Ethernet cable

USB peripherals

Verification workbook

## 4. Preconditions

TP-001 through TP-010 completed successfully.

GCS hardware fully assembled.

Mission software installed.

Power system verified.

## 5. Safety Precautions

Disconnect power before modifying internal wiring. Verify correct fuse installation before energizing the system.

## 6. Test Configuration

Record hardware configuration, software versions, operating system version, battery state, connected peripherals, and enclosure configuration before beginning.

## 7. Ground Control Station Functional Test Procedure

Record configuration baseline.

Inspect enclosure integrity.

Verify hinges, latches, lid stays, and handles.

Power on the Ground Control Station.

Record boot time.

Verify operating system startup.

Launch QGroundControl.

Launch ATAK if installed.

Verify display operation.

Verify keyboard and pointing device.

Verify USB ports.

Verify Ethernet interface.

Verify telemetry radio detection.

Verify battery status display.

Verify cooling fan operation.

Verify mission planning capability.

Verify map display.

Verify operator alerts.

Verify orderly software shutdown.

Power off the Ground Control Station.

Inspect for abnormal heat or damage.

Record observations and discrepancies.

## 8. Data Collection

| Verification Item | Expected | Actual | Pass/Fail |
| --- | --- | --- | --- |
| Boot Time |  |  |  |
| Display |  |  |  |
| Keyboard |  |  |  |
| USB |  |  |  |
| Ethernet |  |  |  |
| Telemetry Radio |  |  |  |
| Cooling |  |  |  |
| Mission Software |  |  |  |
| Map Display |  |  |  |
| Shutdown |  |  |  |

## 9. Acceptance Criteria

GCS powers on successfully.

Mission software launches successfully.

Required interfaces operate correctly.

Operator controls function correctly.

No critical hardware faults remain.

System is ready for operational integration.

## 10. Required Evidence

Exterior photographs

Interior photographs

Software screenshots

Voltage measurements

Verification workbook entry

Completed TR-011

## 11. Post-Test Actions

Complete TR-011, archive evidence, update the verification workbook, resolve critical deficiencies, and authorize system readiness for operational deployment.

## 12. Revision History

| Revision | Date | Author | Description |
| --- | --- | --- | --- |
| 1.0 | 2026-07-13 | Serena Green | Initial Release |